Database Migration Architect
On-Prem Database to Azure Managed Databases - Hands-On Technical Assessment

Duration: 2-3 days | Format: GitHub-based coding assignment + architecture walkthrough + migration demo

# 1. Assessment Overview

This hands-on assessment evaluates a Database Migration Architect who can assess, plan, automate, validate, and explain the migration of on-premises relational databases to Azure managed database services. The assignment uses database-backed monolith applications to force candidates to demonstrate both database migration depth and practical application cutover understanding. While the assessment includes application modernization and infrastructure components, the primary evaluation focus is on database migration depth, correctness, and decision-making.

The candidate must simulate an on-prem environment, discover application and database dependencies, containerize the monolith application, migrate the database to Azure managed services, update the application connection model, implement ingress and egress controls, build CI/CD packaging, and produce a production-grade migration architecture and runbook.

| Target Area | Expected Demonstration |
| --- | --- |
| Database discovery | Inventory schemas, objects, users, roles, jobs, extensions, linked servers, foreign keys, procedures, triggers, connection strings, and app dependencies. |
| Migration tooling | Use or document Azure DMS, Data Migration Assistant, Azure Migrate, SSMA, backup/restore, dump/restore, logical replication, CDC, schema compare, and native CLI tooling. |
| Managed database targets | Azure SQL Database, Azure SQL Managed Instance, Azure Database for MySQL Flexible Server, and Azure Database for PostgreSQL Flexible Server. |
| App modernization context | Containerize a monolith app, move connection strings/secrets to cloud-native configuration, and demonstrate ingress/egress and private database access patterns. |
| Validation | Implement row-count, checksum/hash, aggregate, schema, referential integrity, and application connectivity validation. |
| Architecture | Design HA/DR, backup/restore, private networking, monitoring, rollback, cutover, and migration wave patterns. |

# 2. Candidate Timebox and Submission

| Item | Requirement |
| --- | --- |
| Duration | 2-3 calendar days. Candidate should timebox implementation and clearly document assumptions and incomplete items. |
| Submission | A GitHub repository containing code, Dockerfiles, CI/CD YAML, migration scripts, validation scripts, IaC templates, diagrams, and documentation. |
| Demo | 30-45 minute technical walkthrough with 10-15 minutes of Q&A. |
| Cloud access | Candidate may use a personal Azure subscription, a sandbox subscription, or provide dry-run scripts and screenshots where access is restricted. |
| Minimum hands-on proof | At least one working app container image, one migrated database path, one validation script execution, one CI/CD run or reproducible local equivalent, and one architecture/runbook document. |

# 3. Recommended Public GitHub Repositories

The candidate must fork at least one primary monolith/app repository and may use the additional repositories for database samples, migration automation, or alternate stacks.

| Repo | Use in Assessment | Candidate Task |
| --- | --- | --- |
| Azure-Samples/spring-petclinic-java-mysql | Primary Java/Spring Boot monolith with Azure App Service, Azure Database for MySQL, Key Vault and Application Insights patterns. | Fork it, run locally, containerize if needed, point it first to on-prem MySQL, then to Azure Database for MySQL Flexible Server. |
| spring-projects/spring-petclinic | Canonical Spring Boot PetClinic sample with MySQL and PostgreSQL profiles. | Use as raw monolith source if candidate wants to build Dockerfile and migration configuration from scratch. |
| dotnet-architecture/eShopOnWeb or NimblePros/eShopOnWeb | .NET monolith/reference app for SQL Server or Azure SQL migration discussion. | Optional SQL Server track: containerize app, externalize connection string, migrate sample SQL Server database to Azure SQL DB or MI. |
| Azure-Samples/msdocs-fastapi-postgresql-sample-app | Python FastAPI app with PostgreSQL Flexible Server deployment pattern. | Optional PostgreSQL track: build container and demonstrate pg_dump/pg_restore or DMS-based migration to PostgreSQL Flexible Server. |
| Azure-Samples/data-migration-sql | SQL Server migration automation samples using Azure DMS, Azure CLI and PowerShell. | Reference for SQL Server to Azure SQL DB/MI migration automation and assessment outputs. |
| microsoft/sql-server-samples | AdventureWorks and WideWorldImporters sample databases. | Use as SQL Server workload for assessment, sizing, migration, validation, performance baseline and query tuning. |
| Azure-Samples/mysql-database-samples | Sample databases for Azure Database for MySQL Flexible Server. | Use for MySQL schema/data migration when PetClinic data is too small. |

# 4. Business Scenario

A large enterprise is migrating a portfolio of database-backed monolith applications from VMware-hosted Linux and Windows VMs to Azure. The portfolio contains Java/Spring Boot applications backed by MySQL and PostgreSQL, .NET applications backed by SQL Server, and Python services backed by PostgreSQL. Current deployments use hardcoded connection strings, VM-local configuration files, firewall rules, database service accounts, nightly jobs, and limited observability.

The migration program requires the candidate to design and demonstrate repeatable migration patterns for rehost, replatform, and limited application reengineering. The candidate must show how database migration is coordinated with application containerization, CI/CD packaging, secret management, ingress/egress design, cutover, rollback, and post-migration optimization.

# 5. Required Hands-On Architecture

| Layer | On-Prem Simulation | Azure Target |
| --- | --- | --- |
| Application | Monolith app running on VM or Docker Compose, with local environment files and direct database connection. | Containerized app running on Azure App Service for Containers, Azure Container Apps, or AKS. |
| Container registry | Local Docker image or mocked on-prem registry. | Azure Container Registry with build pipeline. |
| Ingress | Local NGINX reverse proxy or docker-compose exposed port. | App Gateway, Azure Container Apps ingress, App Service endpoint, or AKS Ingress with TLS/DNS design. |
| Egress | Application directly reaches database, package feeds, APIs, and SMTP/payment/mock external endpoint. | Controlled outbound via VNet integration, NAT Gateway/Azure Firewall, Private Endpoint, DNS, NSG rules, and egress allowlist. |
| Database | SQL Server/MySQL/PostgreSQL running on VM or Docker Compose. | Azure SQL DB/MI, Azure Database for MySQL Flexible Server, or Azure Database for PostgreSQL Flexible Server. |
| Secrets/config | Plain .env files, appsettings.json, application.properties, or VM config files. | Azure Key Vault, managed identity, app settings, Kubernetes secrets, or Secrets Store CSI Driver. |
| Migration | Backup/restore, dump/restore, replication, CDC, DMS, schema conversion, SQL scripts. | Managed database target with validation, monitoring, tuning, and rollback plan. |

# 6. Hands-On Deliverables

A GitHub repository with a clear README and candidate setup instructions.

Forked sample app repo or submodule reference, with candidate changes in a branch.

Dockerfile and docker-compose.yml for local on-prem simulation.

At least one container image build for a Java/Spring Boot, .NET, or Python app.

Azure DevOps or GitHub Actions pipeline that builds, scans, pushes and deploys the container.

IaC template using Terraform or Bicep for ACR, app runtime, VNet/private endpoint, Key Vault, and managed database target.

Database discovery output: schema inventory, object inventory, user/role inventory, job/integration inventory, app-to-db dependency inventory, network flow summary.

Migration assessment report: compatibility blockers, target selection, sizing, downtime approach, cutover plan, rollback plan, HA/DR and backup design.

Migration scripts for SQL Server, MySQL and PostgreSQL paths; at least one path must be executable or demonstrated end-to-end.

Validation scripts for row counts, checksum/hash, aggregate amounts, foreign key integrity, sequence/identity checks, application login/smoke test and performance baseline.

Ingress and egress design with example Kubernetes NetworkPolicy, App Service/Container Apps ingress settings, private DNS, firewall/NSG rules and outbound allowlist.

Architecture diagram, migration wave plan, runbook, rollback procedure, hypercare checklist, and lessons learned.

# 7. Mandatory Hands-On Assessment Modules

## Module A - Repository Setup and On-Prem Simulation

Fork Azure-Samples/spring-petclinic-java-mysql or spring-projects/spring-petclinic as the primary Java/Spring Boot monolith workload.

Optional extension: add eShopOnWeb for SQL Server and the FastAPI/PostgreSQL sample for the PostgreSQL track.

Create a docker-compose.yml that runs the application, database, local NGINX ingress, and a mock external egress endpoint.

Create environment-specific configuration files for dev, onprem, migration-test and cloud.

Document all local ports, database ports, service names, environment variables, credentials and startup dependencies.

# Expected local topology example
nginx:8080 -> app:8080 -> mysql:3306
app -> mock-external-api:9000
app -> smtp-mock:1025
candidate must identify all ingress and egress paths in inventory output.

## Module B - ADDM-Style Database and Dependency Discovery

Build or extend a lightweight discovery crawler that scans application repositories for database connection strings, ORM configuration, JDBC/ODBC drivers, Entity Framework settings, Alembic/Flyway/Liquibase migrations, SQL scripts, Docker Compose dependencies, environment variables and secret references.

Scan code and config files for database endpoints, ports, usernames, schema names, service dependencies, API endpoints and external egress endpoints.

Run database discovery SQL scripts against the simulated source database to capture tables, row counts, stored procedures/functions, triggers, views, indexes, constraints, users, roles, extensions, scheduled jobs and unsupported features.

Produce app_inventory.json, database_inventory.csv, dependency_graph.mmd or dependency_graph.dot, network_flows.csv and migration_risk_register.md.

| Discovery Category | Minimum Expected Evidence |
| --- | --- |
| Application config | application.properties, appsettings.json, .env, Docker Compose variables, Helm values, Kubernetes manifests, pipeline variables. |
| Database objects | Tables, views, procedures, functions, triggers, indexes, constraints, sequences/identity, extensions/plugins, database users and roles. |
| Integration dependencies | Reporting jobs, ETL jobs, linked servers, foreign data wrappers, cron jobs, batch jobs, external APIs, message queues and file shares. |
| Network dependencies | Source IP, destination IP/FQDN, port, protocol, direction, frequency, migration wave and firewall disposition. |
| Risk classification | Unsupported features, downtime risk, performance risk, data volume risk, security risk and rollback complexity. |

## Module C - Migration Assessment and Target Selection

For SQL Server, run or document DMA/Azure Migrate/SQL Server migration assessment output and select Azure SQL Database, Azure SQL Managed Instance, or SQL Server on Azure VM with justification.

For MySQL, assess compatibility with Azure Database for MySQL Flexible Server, including storage engine, character set/collation, privileges, functions, events, triggers, users, timezone handling and replication/binlog configuration.

For PostgreSQL, assess extensions, collations, sequences, large objects, roles, permissions, functions, schemas, logical replication requirements and PostgreSQL Flexible Server limitations.

Create a target decision matrix covering rehost, replatform, modernization, downtime window, RPO/RTO, HA/DR, private networking, operational model and cost/performance sizing.

Create a migration approach recommendation for offline, online, backup/restore, dump/restore, DMS, replication/CDC or staged migration.

## Module D - Application Containerization and Cloud Runtime

Create production-grade Dockerfile for the selected monolith app using multi-stage build where applicable.

Remove hardcoded database endpoints and read database configuration from environment variables or Key Vault-backed secrets.

Build and run the image locally against the on-prem database container.

Push the image to Azure Container Registry through Azure DevOps or GitHub Actions.

Deploy to Azure App Service for Containers, Azure Container Apps, or AKS.

Demonstrate ingress routing and egress control to the managed database and mock external services.

Add smoke tests for application health, login/home page, database query path and a write transaction.

# Example required environment contract
SPRING_PROFILES_ACTIVE=mysql
DB_HOST=<source-or-target-db-host>
DB_PORT=3306
DB_NAME=petclinic
DB_USER=<key-vault-secret-or-managed-identity>
DB_PASSWORD=<key-vault-secret>
EXTERNAL_API_URL=https://mock-egress-api.example.local
APP_INSIGHTS_CONNECTION_STRING=<optional>

## Module E - SQL Server Migration Track

Use AdventureWorks or WideWorldImporters from microsoft/sql-server-samples as the SQL Server workload, or integrate eShopOnWeb with SQL Server if feasible.

Capture pre-migration baseline: database size, table row counts, top queries, wait stats, CPU/IO indicators, index fragmentation and compatibility level.

Run assessment and document blockers for Azure SQL Database vs Azure SQL Managed Instance.

Prepare scripts for one of: BACPAC import/export, native backup to Azure Blob and restore to SQL Managed Instance, transactional replication/CDC approach, or Azure DMS-supported online/offline migration.

Post-migration: run validation scripts, update application connection settings, execute smoke test, capture Query Store or equivalent performance evidence, and document tuning actions.

## Module F - MySQL Migration Track

Use PetClinic MySQL or Azure-Samples/mysql-database-samples as the workload.

Capture schema inventory, users, privileges, storage engines, triggers/events, routines, row counts, table sizes and slow query log sample.

Prepare an offline migration using mysqldump or MySQL Shell and an online migration design using Azure DMS or replication-based migration.

Migrate to Azure Database for MySQL Flexible Server or provide a dry-run script with required parameters.

Update the containerized app to use the new managed MySQL endpoint, TLS settings, firewall/private endpoint configuration and secrets from Key Vault.

Validate row counts, checksums/aggregates, application read/write path, and connection pool behavior.

## Module G - PostgreSQL Migration Track

Use the FastAPI/PostgreSQL sample or PetClinic PostgreSQL profile as the workload.

Capture schema inventory, extensions, users/roles, grants, sequences, indexes, functions, triggers, row counts and pg_stat_statements sample if enabled.

Prepare offline migration using pg_dump/pg_restore and online migration design using Azure DMS/logical replication where appropriate.

Migrate to Azure Database for PostgreSQL Flexible Server or provide a dry-run script with required parameters.

Validate sequences, row counts, FK integrity, aggregate values, application read/write path and query plan changes using EXPLAIN/EXPLAIN ANALYZE.

Document extension compatibility, private endpoint/DNS, SSL mode and parameter group recommendations.

## Module H - CI/CD and Migration Automation

Create an Azure DevOps or GitHub Actions pipeline that builds the container, runs unit tests, performs image scan placeholder, pushes to ACR, deploys to app runtime and runs smoke tests.

Add migration stages: pre-check, schema deploy, data migration trigger/manual approval, validation, cutover, rollback gate and hypercare evidence upload.

Include reusable pipeline templates for build, deploy, validate and rollback.

Store secrets in Key Vault or secure variable groups. Do not store credentials in repository.

Generate migration artifacts as pipeline outputs: inventory JSON, validation report, runbook checklist, and release evidence.

## Module I - Ingress, Egress, Security and Operations

Define ingress: public vs private endpoint, TLS certificate, DNS record, WAF/App Gateway or NGINX Ingress, routing path and blue/green cutover approach.

Define egress: app to managed database, app to mock external API, app to package repositories, app to monitoring endpoints; include allowlist and deny-by-default model.

Implement or provide example Kubernetes NetworkPolicy for AKS, or equivalent App Service/Container Apps VNet integration and firewall/private endpoint design.

Move database passwords/secrets to Key Vault and show the application/pipeline consumes them securely.

Add observability: migration dashboard, Azure Monitor logs, database metrics, application logs and post-cutover alerts.

# 8. Mandatory Technical Assessment Questions Reframed as Hands-On Tasks

| Assessment Task | Candidate Must Build or Demonstrate | Evidence Required |
| --- | --- | --- |
| 1. Source discovery | Run crawler and SQL discovery scripts across the sample app and source database. | inventory JSON/CSV, dependency graph, screenshots/logs. |
| 2. Migration tool decision | Compare Azure DMS, DMA, Azure Migrate, SSMA, native backup/restore, dump/restore and replication/CDC options. | target selection matrix and migration approach ADR. |
| 3. Schema compatibility | Identify incompatible schema objects and remediation plan. | assessment report and remediation SQL/scripts. |
| 4. Data migration | Execute or script one real database migration path for MySQL, PostgreSQL or SQL Server. | migration script, run log, target connection evidence. |
| 5. Containerized app cutover | Containerize monolith, switch from source DB to managed DB target, and run smoke tests. | Dockerfile, pipeline, app config, smoke test report. |
| 6. Ingress and egress | Configure local NGINX/AKS/App Service/Container Apps ingress and controlled outbound database access. | architecture diagram, manifests or IaC, network policy or firewall rules. |
| 7. Secrets and identity | Move database credentials to Key Vault or secure secret pattern. | secret reference pattern and no plaintext credential in repo. |
| 8. Validation | Validate row counts, checksums/aggregates, FK integrity and application read/write paths. | validation.py output and reconciliation report. |
| 9. Performance baseline | Capture source baseline and target baseline and identify top tuning actions. | baseline report, sample query plans, tuning recommendations. |
| 10. Cutover and rollback | Create runbook with freeze, final sync, DNS/connection switch, validation, rollback triggers and hypercare. | cutover runbook and rollback plan. |
| 11. Scale model | Describe how to repeat this across 50-200 databases and multiple migration waves. | factory operating model, wave plan and automation pattern. |
| 12. Production readiness | Design backup, HA/DR, monitoring, auditing, security, access and operational ownership. | production readiness checklist and architecture diagram. |

# 9. Candidate GitHub Repository Structure

database-migration-architect-assessment/
  README.md
  repos-used.md
  apps/
    spring-petclinic/                 # fork/submodule or patch folder
    dotnet-eshop/                     # optional
    python-postgres-app/              # optional
  docker/
    Dockerfile.spring-petclinic
    Dockerfile.dotnet
    Dockerfile.python
    docker-compose.onprem.yml
    nginx.conf
  discovery/
    db_dependency_crawler.py
    sqlserver_inventory.sql
    mysql_inventory.sql
    postgres_inventory.sql
    sample-network-flows.csv
    inventory-output/
  migration/
    sqlserver/
    mysql/
    postgres/
  validation/
    reconciliation.py
    performance_baseline.py
    smoke_test.sh
  cicd/
    azure-pipelines.yml
    github-actions-container-deploy.yml
    templates/
  infra/
    bicep/
    terraform/
    k8s/
  docs/
    architecture.md
    migration-assessment-report.md
    cutover-runbook.md
    rollback-plan.md
    hypercare-checklist.md
    final-presentation.md

# 10. Expected Technical Depth by Database Platform

| Platform | Discovery and Assessment | Migration Path | Validation and Tuning |
| --- | --- | --- | --- |
| SQL Server | DMA/Azure Migrate assessment, compatibility level, SQL Agent jobs, linked servers, CLR, Service Broker, SSIS dependencies, users/roles, Query Store, top waits. | Azure SQL DB for database-level replatform; Azure SQL MI for instance-level compatibility; backup/restore, BACPAC, DMS, replication/CDC depending on downtime. | DBCC checks, row counts, checksums, Query Store comparison, index/statistics update, connection string and TLS validation. |
| MySQL | Version, storage engine, charset/collation, grants, events, routines, triggers, binlog mode, slow query log, table sizes, foreign keys. | mysqldump/MySQL Shell for offline; Azure DMS or replication pattern for online; target MySQL Flexible Server. | Row counts, pt-table-checksum style logic, aggregate checks, connection pooling, SSL/TLS, query plan and slow query log comparison. |
| PostgreSQL | Extensions, collations, schemas, sequences, roles/grants, functions, triggers, large objects, pg_stat_statements, WAL/logical replication settings. | pg_dump/pg_restore for offline; DMS or logical replication for online; target PostgreSQL Flexible Server. | Row counts, sequence alignment, FK integrity, aggregate checks, EXPLAIN ANALYZE, vacuum/analyze, parameter tuning. |

# 11. Required Migration Scripts and Examples

## MySQL offline migration example

# Candidate must parameterize this script and include error handling.
mysqldump   --host=$SRC_MYSQL_HOST   --port=$SRC_MYSQL_PORT   --user=$SRC_MYSQL_USER   --password=$SRC_MYSQL_PASSWORD   --single-transaction --routines --triggers --events   --databases petclinic > migration/mysql/petclinic_dump.sql

mysql   --host=$TGT_MYSQL_HOST   --port=3306   --ssl-mode=REQUIRED   --user=$TGT_MYSQL_USER   --password=$TGT_MYSQL_PASSWORD < migration/mysql/petclinic_dump.sql

## PostgreSQL offline migration example

pg_dump   --host=$SRC_PG_HOST --port=$SRC_PG_PORT   --username=$SRC_PG_USER --format=custom   --file=migration/postgres/app.dump $SRC_PG_DB

pg_restore   --host=$TGT_PG_HOST --port=5432   --username=$TGT_PG_USER --dbname=$TGT_PG_DB   --clean --if-exists --no-owner --verbose migration/postgres/app.dump

## SQL Server migration example options

BACPAC export/import for Azure SQL Database where downtime and database size allow.

Native backup to Azure Blob and restore to Azure SQL Managed Instance for lift-and-shift compatibility.

Azure DMS online/offline migration where supported by scenario and downtime requirements.

Transactional replication, MI link, log shipping-style pattern or staged cutover for low-downtime requirements, with clear supportability boundaries.

# 12. Validation Requirements

| Validation Category | Minimum Requirement |
| --- | --- |
| Schema validation | Object count by type, table/column comparison, indexes, constraints, nullability, data types and default values. |
| Row count validation | Source vs target row count for every business table. |
| Data quality validation | Checksum/hash or aggregate comparison for important columns; identify acceptable precision differences. |
| Referential integrity | FK check, orphan record check and sequence/identity alignment. |
| Application validation | Health endpoint, read transaction, write transaction, login/search workflow and error log review. |
| Performance validation | Before/after top query duration, CPU/IO baseline, slow query log or Query Store comparison. |
| Security validation | No plaintext secrets, TLS enabled, firewall/private endpoint/DNS validated, least privilege service account. |
| Operational validation | Backup policy, restore test approach, alerting, monitoring, support handover and hypercare dashboard. |

# 13. Example Architecture Diagram Requirements

Candidate must submit a diagram showing the following minimum elements:

On-prem source zone: app VM, source DB VM, CI/CD runner, NGINX/load balancer, file share, firewall and outbound dependencies.

Discovery zone: dependency crawler, database assessment scripts, network flow inputs, app inventory and migration wave grouping.

Azure landing zone: VNet, subnets, private DNS, Key Vault, ACR, App Service/Container Apps/AKS, Application Gateway/Ingress, NAT Gateway/Azure Firewall, Log Analytics.

Managed database zone: Azure SQL DB/MI, Azure Database for MySQL Flexible Server, Azure Database for PostgreSQL Flexible Server, private endpoints, backup/HA settings.

Migration zone: Azure DMS, storage account/Blob backup, migration project, replication/CDC path, validation automation and cutover gate.

Ingress and egress: public/private inbound path, app-to-database private path, outbound allowlist to external APIs, package feeds and monitoring endpoints.

# 14. Scoring Matrix

| Area | Weight | Strong Evidence |
| --- | --- | --- |
| Database discovery and dependency mapping | 15% | Automated crawler, database inventory scripts, network flow analysis, dependency graph and risk register. |
| Migration assessment and tool selection | 15% | Clear platform-specific decision matrix, DMS/DMA/native tool understanding and target-service justification. |
| Hands-on migration execution | 15% | At least one working end-to-end migration, with scripts, logs, error handling and target validation. |
| Containerized application cutover | 10% | Dockerized monolith, environment-driven config, managed DB connection and smoke tests. |
| CI/CD and automation | 10% | Build/push/deploy pipeline, migration gates, validation automation and secure secret handling. |
| Ingress, egress and security design | 10% | Private endpoints, DNS, TLS, firewall/NSG, Key Vault, network policy and least privilege. |
| Validation and reconciliation | 10% | Schema, row count, checksum, aggregate, performance and application validation reports. |
| Architecture and production readiness | 10% | HA/DR, backup/restore, observability, rollback, hypercare and migration factory model. |
| Documentation and presentation | 5% | Clear repo, README, diagrams, runbooks and executive-level explanation. |

# 15. Senior Candidate Extension

Implement DMS task creation or migration orchestration through Azure CLI/PowerShell/Terraform instead of only manual portal steps.

Build a migration wave planner that groups databases by application, dependency, downtime window, criticality and target platform.

Generate an HTML migration assessment report from crawler outputs and database inventory scripts.

Add online migration simulation by keeping source writes active while replicating changes or by documenting DMS/CDC final cutover steps.

Add blue/green app deployment where blue points to source DB and green points to target managed DB, with a final connection switch.

Add rollback automation that restores app configuration back to source DB and captures data divergence risk.

Add data masking or synthetic data handling for PII-sensitive tables.

Add private endpoint and private DNS implementation using IaC.

Add database user/role remapping and least-privilege access policy.

Add performance benchmark using k6, JMeter, pgbench, sysbench or custom scripts.

# 16. Final Presentation Requirement

Architecture walkthrough: on-prem state, target Azure state, migration factory model and landing zone assumptions.

Repository walkthrough: app, Dockerfiles, discovery scripts, migration scripts, validation scripts, CI/CD and IaC.

Dependency discovery demo: app-to-database inventory, network flows, egress dependencies and database object inventory.

Migration assessment: source risks, target selection, downtime choice, tool selection and remediation plan.

Containerization and CI/CD: build, push, deploy, secret handling, ingress/egress and app smoke test.

Database migration demo: source baseline, migration execution or dry-run, target validation and cutover approach.

Validation: reconciliation, data integrity, performance baseline and application-level test results.

Operations: backup, HA/DR, monitoring, security, rollback and hypercare.

Lessons learned: known gaps, assumptions, risks and how this scales to a large migration wave.

# 17. Expected Outcome

A strong candidate will demonstrate more than basic database copy skills. They will show end-to-end migration architecture, database assessment depth, tooling judgment, practical automation, application cutover understanding, secure cloud networking, validation discipline, rollback thinking and the ability to explain trade-offs to both engineering and program stakeholders.

# Appendix A - Starter Pack Contents

A starter pack ZIP accompanies this assessment. It provides templates, scripts and sample manifests that candidates can extend. The starter pack does not include the public GitHub repository source code; candidates must fork the selected repos themselves.

| Folder | Contents |
| --- | --- |
| README.md | Assessment setup, repo links and expected submission. |
| docker/ | Dockerfiles, docker-compose on-prem lab, NGINX config and mock egress service. |
| discovery/ | Python dependency crawler and SQL inventory scripts for SQL Server, MySQL and PostgreSQL. |
| migration/ | SQL Server, MySQL and PostgreSQL migration script templates and DMS task placeholders. |
| validation/ | Reconciliation, performance baseline and smoke test starter scripts. |
| cicd/ | Azure DevOps and GitHub Actions pipeline templates. |
| infra/ | Bicep, Terraform and Kubernetes ingress/egress starter templates. |
| docs/ | Architecture, runbook, rollback, wave plan, hypercare and scoring templates. |